Undergraduate Final Year Project Proposal

WasteWise

Design and Development of an AI-Powered Waste Classification System Using Deep Learning

Khoa Phung

BSc (Hons) Computing

Banner ID: 001362670

## 1. Overview

Waste-sorting errors are one of the biggest obstacles to effective recycling: a single contaminated bin can send an entire truckload to landfill instead of a recycling facility. This project proposes WasteWise, an automated waste detection and classification system that finds waste objects in ordinary photographs – street scenes, kitchens, beaches, recycling stations – and assigns each object to a material class (plastic, glass, metal, paper, cardboard or organic).

I am developing this system because manual sorting is slow, labor-intensive and inconsistent, and because most published waste-classification research is evaluated on clean, studio-style datasets such as TrashNet that do not reflect the clutter, lighting and background variation of real environments. Closing the gap between benchmark accuracy and real-world reliability is the central motivation for this project.

The system will be built as a two-stage pipeline. First, a YOLO object detector will locate waste items in a scene and propose bounding boxes. Second, a crop classifier will re-examine each detected region and assign it a material class; this classifier will combine a ConvNeXt convolutional neural network with a bank of handcrafted image features (spatial, frequency/FFT, colour and HOG descriptors) so its decisions are not purely a black box. In parallel, a classical machine-learning branch will benchmark traditional classifiers directly on the handcrafted features, together with a PCA study measuring how much of that feature space can be compressed without losing accuracy.

I chose this technology combination because YOLO is one of the fastest and most accurate object detectors suitable for near-real-time use, and because ConvNeXt is a modern convolutional architecture that matches or exceeds transformer-based classifiers on image tasks while remaining efficient to fine-tune. Handcrafted features add interpretability, letting me explain why the model reached a decision rather than only reporting an accuracy figure.

Key terms: YOLO (You Only Look Once) is a single-pass object detector that predicts bounding boxes and class probabilities directly from an image. ConvNeXt is a convolutional neural network architecture that modernises classic CNN design using ideas from vision transformers. HOG (Histogram of Oriented Gradients) is a handcrafted feature descriptor that captures local edge orientation, commonly used for object recognition. PCA (Principal Component Analysis) is a dimensionality-reduction technique used to compress a feature space while retaining most of its variance.

The completed system will be evaluated with task-appropriate metrics (precision, recall and mAP for detection; accuracy and macro-F1 for classification) and deployed as a web application backed by a real model API, so its usefulness can be demonstrated interactively rather than only in a table of numbers.

## 2. Aim

This project aims to design, build and evaluate an automated waste detection and classification system that remains reliable on real-world, unconstrained images rather than only on clean benchmark datasets.

## 3. Objectives

3.1 Investigation of waste classification background and requirements

3.1.1 Review literature on waste classification, object detection and handcrafted image features [3]

3.1.2 Investigate candidate waste-image datasets (TACO, TrashNet, community sources) and their licences [3]

3.1.3 Define the material-class taxonomy and evaluation metrics to be used [2]

3.2 Dataset construction and audit

3.2.1 Merge multi-source raw images and annotations into a working dataset [4]

3.2.2 Run an exploratory data analysis and a leakage/bias audit across sources [4]

3.2.3 Clean, deduplicate and rebalance the dataset into train/validation/test splits [5]

3.3 Classical machine-learning branch

3.3.1 Implement handcrafted feature extraction (spatial, FFT, colour and HOG descriptors) [5]

3.3.2 Benchmark classical classifiers (e.g. SVM, Random Forest, XGBoost) on the extracted features [4]

3.3.3 Conduct a PCA dimensionality-reduction study and measure the accuracy/compression trade-off [3]

3.4 Deep-learning detection and classification pipeline

3.4.1 Train a YOLO object detector for waste localisation [7]

3.4.2 Train a ConvNeXt-based crop classifier fused with the handcrafted features [7]

3.4.3 Add robustness components (adaptive scene handling, confidence-based voting, contextual priors) [6]

3.5 Evaluation

3.5.1 Evaluate the detector on precision, recall and mAP against held-out test data [3]

3.5.2 Evaluate the classifier on accuracy, macro-F1 and cross-domain generalisation [3]

3.5.3 Compare the two-stage architecture against a classification-first baseline [3]

3.6 Deployment and reporting

3.6.1 Build a web application and a Python model API to serve the trained models [5]

3.6.2 Package and deploy the application to a cloud host [2]

3.6.3 Write up the final report [6]

Time estimates in square brackets are in days. The full breakdown with mini-deadlines is in Appendix A.

## 4. Legal, Social, Ethical and Professional

Legal:

- All datasets used (e.g. TACO, TrashNet and other community waste-image sources) will be used only under the terms of their published licences.

- No personally identifiable information will be collected; images will contain waste objects and general scenes, not people.

- Open-source libraries and pre-trained models will be used and credited in line with their licences.

Social:

- A more reliable automated waste-sorting system supports recycling-contamination reduction and environmental sustainability.

- The system is intended only for waste classification and will not be adapted for surveillance or any other purpose.

Ethical:

- This project is my own work; any pretrained models, datasets or code adapted from external sources will be explicitly credited.

- Results, including negative or unexpected findings, will be reported honestly rather than selectively.

Professional:

- I will not disclose or use for personal gain any confidential information, except with permission or as required by legislation.

- I will respect alternative perspectives and accept constructive criticism of my work throughout supervision.

- I will avoid any situation that could create a conflict of interest between myself and the University.

## 5. Planning (see Appendix A)

The project will be run as a sequence of evidence-driven phases: each phase's scope depends on the findings of the one before it (for example, the dataset audit in Objective 3.2 determines what cleaning is needed before the classical and deep-learning branches in Objectives 3.3–3.4 can begin). Appendix A turns the time estimates in Section 3 into a schedule with mini-deadlines, starting from the project start date and assuming the activities within each objective mostly run in sequence, with the classical ML branch (3.3) and the early stages of the deep-learning branch (3.4) able to run concurrently once the cleaned dataset is available. Progress will be tracked against this schedule throughout the project.

## 6. Initial References

Adedeji, O. and Wang, Z. (2019) ‘Intelligent Waste Classification System Using Deep Learning’, Proceedings of the IEEE International Conference on Cognitive Computing.

Dalal, N. and Triggs, B. (2005) ‘Histograms of Oriented Gradients for Human Detection’, IEEE Conference on Computer Vision and Pattern Recognition.

Liu, Z., Mao, H., Wu, C.-Y., Feichtenhofer, C., Darrell, T. and Xie, S. (2022) ‘A ConvNet for the 2020s’, IEEE/CVF Conference on Computer Vision and Pattern Recognition, pp. 11976–11986.

Pearl, J. (1988) Probabilistic Reasoning in Intelligent Systems: Networks of Plausible Inference. San Francisco: Morgan Kaufmann.

Proença, P. F. and Simões, G. (2020) TACO: Trash Annotations in Context for Litter Detection. arXiv:2003.01290.

Redmon, J., Divvala, S., Girshick, R. and Farhadi, A. (2016) ‘You Only Look Once: Unified, Real-Time Object Detection’, IEEE Conference on Computer Vision and Pattern Recognition, pp. 779–788.

Thung, G. and Yang, M. (2016) Classification of Trash for Recyclability Status. CS229 Project Report, Stanford University.

# Appendix A – Schedule of Work

Project start date: 4 May 2026. Mini-deadlines below mark the end of each objective.

| Task | Description | Days | Mini-deadline |
| --- | --- | --- | --- |
| 3.1.1 | Review literature on waste classification, object detection and handcrafted image features | 3 |  |
| 3.1.2 | Investigate candidate waste-image datasets (TACO, TrashNet, community sources) and their licences | 3 |  |
| 3.1.3 | Define the material-class taxonomy and evaluation metrics to be used | 2 | 12 May 2026 |
| 3.2.1 | Merge multi-source raw images and annotations into a working dataset | 4 |  |
| 3.2.2 | Run an exploratory data analysis and a leakage/bias audit across sources | 4 |  |
| 3.2.3 | Clean, deduplicate and rebalance the dataset into train/validation/test splits | 5 | 25 May 2026 |
| 3.3.1 | Implement handcrafted feature extraction (spatial, FFT, colour and HOG descriptors) | 5 |  |
| 3.3.2 | Benchmark classical classifiers (e.g. SVM, Random Forest, XGBoost) on the extracted features | 4 |  |
| 3.3.3 | Conduct a PCA dimensionality-reduction study and measure the accuracy/compression trade-off | 3 | 6 Jun 2026 |
| 3.4.1 | Train a YOLO object detector for waste localisation | 7 |  |
| 3.4.2 | Train a ConvNeXt-based crop classifier fused with the handcrafted features | 7 |  |
| 3.4.3 | Add robustness components (adaptive scene handling, confidence-based voting, contextual priors) | 6 | 26 Jun 2026 |
| 3.5.1 | Evaluate the detector on precision, recall and mAP against held-out test data | 3 |  |
| 3.5.2 | Evaluate the classifier on accuracy, macro-F1 and cross-domain generalisation | 3 |  |
| 3.5.3 | Compare the two-stage architecture against a classification-first baseline | 3 | 5 Jul 2026 |
| 3.6.1 | Build a web application and a Python model API to serve the trained models | 5 |  |
| 3.6.2 | Package and deploy the application to a cloud host | 2 |  |
| 3.6.3 | Write up the final report | 6 | 18 Jul 2026 |